Imperial Steaks – Website Revision Outline

Timeline and direction

Revisions go to the client today and get reviewed on a call tomorrow (Wednesday, Oct 14). Work must be finished by Friday, Oct 16, for a Monday, Oct 19 launch.

Client's overall direction: keep it simple and informative. It should flow well and look like a legitimate company. Use bullets instead of sentences, avoid repetition, and don't overdo it.

Global / site-wide changes

Rebrand: Tasty Steaks → Imperial Steaks, everywhere

- Logo, header, footer and copyright line

- Page subtitles, for example "Tasty Steaks Sales & Enquiries"

- Body copy, for example "Tasty Steaks is a Philly steak importer…" and "a member of the Tasty Steaks team"

- Product box mockup

- Website: imperialsteaks.com

- Email: sales@imperialsteaks.com

Logo (new)

- Deliver 3 concept options. The client picks one or requests revisions.

- "IMPERIAL" is the main focus: larger and bolder.

- "STEAKS" is secondary: small letters, or all caps in a lighter weight.

- Use the Tasty Steaks logo's contrast between the two words as the reference, but flip which word dominates.

Colour system

- Matte black only. Remove the darker onyx/black and the mixed dark/light grey sections. The client explicitly preferred matte.

- Red: replace the current red, which the client finds too loud. Pick a red from the Tyson Foodservice, Hormel or JBS family; they are near-identical, so choose whichever looks best.

- Chicken = yellow scheme. Beef = red + black.

- Deliverable for the client: exact colour codes (HEX plus CMYK or Pantone) for the matte black and the chosen red. He will give these to his printer for boxes and the upcoming brochure.

Remove across the site

- All "IS" monogram placeholder images: Signature Blend, Premium Chicken, and the Contact page.

- The Puck product: product page, footer product list and carousel. The client said "eliminate the puck completely" twice.

- All product images recovered from the old site with online tools. The client said not to use them.

Navigation (unchanged structure)

Home | About Us | Products | Retail | Contact Us

Retail page

- Replace with a simple "Coming Soon" page. Keep the nav item; he has retail box photos for later.

- Don't mix foodservice content into Retail. It's one or the other.

Home page

Section 1: Hero

- Background red, text white. Confirmed.

- Headline: "Quality you can taste" → "Quality you can trust", on one line, noticeably smaller than now.

- Keep only short slogans, no extra wording.

- Remove the current sandwich image.

Split section: Ritter Foods style

- Reference: the Ritter Foods homepage rotator showing a beef cheesesteak and a chicken cheesesteak.

- Place it where the page transitions between red and black.

- Chicken on the left, beef on the right, angled to face each other ("two ends meeting"), not stacked like Ritter's.

- Use the Ritter image as a layout reference only, not on the live site, since it's another company's photo. Source stock or licensed images instead.

Section 2: Black (matte)

- New tagline: "Service you can rely on".

- Heading "Tasty Philly Steaks" → "Imperial Steaks". Confirmed.

- Box image: show "Imperial Steaks" on the box, or leave it blank. Box colour is matte black.

Categories section

- Change the beef visual and label so it isn't identical to Tasty Steaks.

- Chicken card uses the yellow scheme. Keep the Halal card.

Products section

- Background → matte black.

- Replace all images (see Product imagery under Products page).

- Remove Puck from the carousel. Keep the Download Guide button.

Standards section

- SQF badge label → Level 3.

Products page

Layout

- Alternate section backgrounds: one matte black, one red.

- Premium Chicken section = yellow.

- Remove the "IS" placeholders and all wrong images.

Content rules

- Bullets only. Remove the intro sentences above each list (for example "Made with 100% sirloin tip, also known as peeled knuckles…"); they repeat the bullets.

- Consistent order across products: "100% sirloin tip" is always the first bullet.

Traditional Philly – XL

- 100% sirloin tip (peeled knuckles)

- Marinated whole muscle

- Lean steak with a firmer bite

Premium Philly – NS

- 100% sirloin tip (peeled knuckles)

- Lightly marinated and seasoned

- Lean steak with a firmer bite

- No soya

- Better yield percentages

Premium Chicken – CHX (yellow)

- Lightly marinated

- 95% lean

- 100% boneless breast meat

Remove and fix

- Remove the Puck section.

- Fix the "Talk to us about your menu" CTA buttons, which are cut off in the current build.

Product imagery (all products) — on hold until the client sends photos

- Stacks of frozen, sliced Philly steak, both beef and chicken, in packaging/stock style.

- Reference the client's supplier website for style only. Do not copy it; it's his supplier.

- Clearly show beef vs chicken.

About Us page

Layout

Follow the old page structure at tastysteaks.ca/about-us-2:

- Intro paragraph. Drop the separate "Who We Are" heading.

- Two-column split:

  - Left: quality/pricing paragraph plus SQF badge

  - Right: "Ideal for your establishment" checklist plus closing paragraph

- Values band with a button.

Colours

Matte black, with the page split between matte black and red, as on the other pages.

Text changes

- SQF Certified – Level 2 → SQF Certified – Level 3

- Values: Value. Quality. Service. Integrity. The current build says "Value. Integrity. Service." and is missing Quality.

- The client will send corrected About copy later. Use the current text with the rebrand applied for now.

Urgent fix

The Supplier Standards text currently reads "according to the information provided by our client." That's an internal note visible on the page; remove it before the next client review.

Contact Us page

Header

- Title just "Contact Us", smaller.

- Subtitle "Sales & Inquiries".

Details

| Field | Value |
| --- | --- |
| Phone | New number to come from client; placeholder for now |
| Email | sales@imperialsteaks.com |
| Website | imperialsteaks.com |
| Location | Boucherville, QC |
| Inquiries | Foodservice & Retail |
| Other offices | USA and Middle East |

Card styling

- The client doesn't like the current dark boxes with thin red lines.

- Make it uniform: a matte black section with red cards and white text, or the inverse. He's open to options, so try a couple and pick the cleanest.

- Remove the "IS" placeholder on the right.

Footer (all pages)

- Imperial Steaks logo

- Email, web and phone updated (phone pending)

- Remove Puck from the product list

- Copyright: © 2026 Imperial Steaks

- Matte black background

Open items to confirm with the client

- ☐ New phone number (pending from client)

- ☐ Product photos: waiting for the client to supply them